**PSP2 Project Plan Summary**

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Deivis Enrique Vergel Arenas | Date | 26/02/2015 |
| Program | ECOS | Program # | 5 |
| Instructor | Luis Daniel Benavides Navarro | Language | JAVA |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Summary** | **Plan** | | |  | | | **Actual** | | | |  | | **To Date** | | | |
| Size/Hour | 751/22.33333334 | | |  | | | 360/3.116666667 | | | |  | | 721/18.65 | | | |
| Planned Time | 1340 | | |  | | |  | | | |  | | 1340 | | | |
| Actual Time |  | | |  | | | 187 | | | |  | | 1506 | | | |
| CPI (Cost-Performance Index) |  | | |  | | |  | | | |  | |  | | | |
|  |  | | |  | | |  | | | |  | | (Planned/Actual) | | | |
| % Reuse | 0 | | |  | | | 0 | | | |  | | 6.26349892 | | | |
| % New Reusable | 11.03955842 | | |  | | | 65.23178808 | | | |  | | 34.77321814 | | | |
| ***Test Defects/KLOC or equivalent*** |  | | |  | | |  | | | |  | |  | | | |
| ***Total Defects/KLOC or equivalent*** | 3/265 | | |  | | | 1/302 | | | |  | | 14/1389 | | | |
| ***Yield %*** |  | | |  | | |  | | | |  | |  | | | |
|  |  | | |  | | |  | | | |  | |  | | | |
| **Program Size** | **Plan** | | |  | | | **Actual** | | | |  | | **To Date** | | | |
| Base (B) | 0 | | |  | | | 0 | | | |  | |  | | | |
|  | (Measured) | | |  | | | (Measured) | | | |  | |  | | | |
| Deleted (D) | 2 | | |  | | | 0 | | | |  | |  | | | |
|  | (Estimated) | | |  | | | (Counted) | | | |  | |  | | | |
| Modified (M) | 2 | | |  | | | 0 | | | |  | |  | | | |
|  | (Estimated) | | |  | | | (Counted) | | | |  | |  | | | |
| Added (A) |  | | | |  | 302 | | | |  | |  | | | |
|  | (A+M − M) | | | |  | (T − B + D − R) | | | |  | |  | | | |
| Reused (R) | 0 | | | |  | 0 | | | |  | | 87 | | | |
|  | (Estimated) | | | |  | (Counted) | | | |  | |  | | | |
| Added and Modified (A+M) | 265 | | | |  | 302 | | | |  | | 1185 | | | |
|  | (Projected) | | | |  | (A + M) | | | |  | |  | | | |
| Total Size (T) | 261 | | | |  | 302 | | | |  | | 1389 | | | |
|  | (A+M + B − M − D + R) | | | |  | (Measured) | | | |  | |  | | | |
| Total New Reusable | 120 | | | |  | 197 | | | |  | | 483 | | | |
|  |  | | | |  |  | | | |  | |  | | | |
| Estimated Proxy Size (E) |  | | | |  |  | | | |  | |  | | | |
|  |  | | | |  |  | | | |  | |  | | | |
| **Time in Phase (min.)** | **Plan** |  | **Actual** | | | | |  | **To Date** | | | | |  | **To Date %** |
| Planning | 27,68924301 |  | 19 | | | | |  | 158 | | | | |  | 9,229747676 |
| Design | 58,96414344 |  | 42 | | | | |  | 338 | | | | |  | 19,65471448 |
| ***Design Review*** | 29,48207172 |  | 24 | | | | |  | 24 | | | | |  |  |
| Code | 150,1992032 |  | 93 | | | | |  | 847 | | | | |  | 50,06640106 |
| ***Code Review*** | 75,0996016 |  | 42 | | | | |  | 42 | | | | |  |  |
| Compile |  |  |  | | | | |  |  | | | | |  |  |
| Test | 24,30278885 |  | 20 | | | | |  | 142 | | | | |  | 8,100929615 |
| Postmortem | 38.84462151 |  | 35 | | | | |  | 230 | | | | |  | 12,94820717 |
| Total | 300 |  | 275 | | | | |  | 1781 | | | | |  | 100 |

**(continued)**

**PSP2 Project Plan Summary (continued)**

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Deivis Enrique Vergel Arenas | Program # | 5 |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Defects Injected** | ***Plan*** |  | **Actual** | | |  | **To Date** | | |  | **To Date %** |
| Planning | 0,23076923 |  |  | | |  | 1 | | |  | 7,142857143 |
| Design | 0,46153846 |  |  | | |  | 2 | | |  | 14,28571429 |
| ***Design Review*** |  |  |  | | |  |  | | |  |  |
| Code | 2,30769231 |  | 1 | | |  | 11 | | |  | 78,57142857 |
| ***Code Review*** |  |  |  | | |  |  | | |  |  |
| Compile |  |  |  | | |  |  | | |  |  |
| Test |  |  |  | | |  |  | | |  |  |
| Total Development | 3 |  | 1 | | |  | 14 | | |  | 100 |
|  |  |  |  | | |  |  | | |  |  |
| **Defects Removed** | ***Plan*** |  | **Actual** | | |  | **To Date** | | |  | **To Date %** |
| Planning | 0,23076923 |  |  | | |  | 1 | | |  | 7,14285714 |
| Design |  |  |  | | |  |  | | |  |  |
| ***Design Review*** |  |  |  | | |  |  | | |  |  |
| Code | 1,38461538 |  |  | | |  | 6 | | |  | 42,8571429 |
| ***Code Review*** |  |  |  | | |  |  | | |  |  |
| Compile |  |  |  | | |  |  | | |  |  |
| Test | 1,38461538 |  | 1 | | |  | 7 | | |  | 50 |
| Total Development | 3 |  | 1 | | |  | 14 | | |  | 100 |
| After Development |  |  |  | | |  |  | | |  |  |
|  |  | | |  |  | | |  |  | | |
| ***Defect Removal Efficiency*** | ***Plan*** | | |  | ***Actual*** | | |  | ***To Date*** | | |
| ***Defects/Hour − Design Review*** |  | | |  |  | | |  |  | | |
| ***Defects/Hour − Code Review*** |  | | |  |  | | |  |  | | |
| ***Defects/Hour − Compile*** |  | | |  |  | | |  |  | | |
| ***Defects/Hour − Test*** | 1,38461538/5 | | |  | 1/4,583333333 | | |  | 1/4,583333333 | | |
| ***DRL (DLDR/UT)*** |  | | |  |  | | |  |  | | |
| ***DRL (Code Review/UT)*** |  | | |  |  | | |  |  | | |
| ***DRL (Compile/UT)*** |  | | |  |  | | |  |  | | |

PSP Time Recording Log

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Deivis Enrique Vergel Arenas | Date | 26/02/2015 |
| Program | ECOS | Program # | 5 |
| Instructor | Luis Daniel Benavides Navarro | Language | JAVA |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project** | **Phase** | **Start Date and Time** | **Int. Time** | **Stop Date and Time** | **Delta**  **Time** | **Comments** |
| PSP2 | Plan | 22/02/15 3:13 PM |  | 22/02/15 3:32 AM | 19 |  |
| PSP2 | Desing | 22/02/15 4:21 PM | 15 | 22/02/15 5:18 PM | 42 | Herencia de clase CalcularSimpsonRule, diseño de la diseño de MVC |
| PSP2 | Desing Review | 22/02/15 5:19 PM |  | 22/02/15 5:43 PM | 24 |  |
| PSP2 | Code | 22/02/15 5:44 PM | 24 | 22/02/15 7:41 PM | 93 | Desarrollo de cálculo de variables de de método Simpson codificación de MVC |
| PSP2 | Code Review | 22/02/15 7:42 PM | 12 | 22/02/15 8:36 PM | 42 |  |
| PSP2 | Test | 22/02/15 08:37 PM |  | 22/02/15 9:17 PM | 20 |  |
| PSP2 | Postmortem | 26/02/15 09:57 PM | 15 | 16/02/15 10:47 PM | 35 |  |

PSP Defect Recording Log

|  |  |
| --- | --- |
| Defect Types |  |
| 10 Documentation | 60 Checking |
| 20 Syntax | 70 Data |
| 30 Build, Package | 80 Function |
| 40 Assignment | 90 System |
| 50 Interface | 100 Environment |

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Deivis Enrique Vergel Arenas | Date | 26/02/2015 |
| Program | ECOS | Program # | 5 |
| Instructor | Luis Daniel Benavides Navarro | Language | JAVA |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
| PSP2 |  | | 26/02/2015 |  | 01 |  | 40 |  | Code |  | Test |  | 15 |  |  |
| Description: | | | No se aplico escala de números decimales a los objetos BigDecimal | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |

PSP Defect Type Standard

|  |  |  |
| --- | --- | --- |
| **Type Number** | **Type Name** | **Description** |
| 10 | Documentation | Comments, messages |
| 20 | Syntax | Spelling, punctuation, typos, instruction formats |
| 30 | Build, Package | Change management, library, version control |
| 40 | Assignment | Declaration, duplicate names, scope, limits |
| 50 | Interface | Procedure calls and references, I/O, user formats |
| 60 | Checking | Error messages, inadequate checks |
| 70 | Data | Structure, content |
| 80 | Function | Logic, pointers, loops, recursion, computation, function defects |
| 90 | System | Configuration, timing, memory |
| 100 | Environment | Design, compile, test, or other support system problems |

PSP Process Improvement Proposal (PIP)

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Deivis Enrique Vergel Arenas | Date | 16/02/2015 |
| Program | ECOS | Program # | 4 |
| Instructor | Luis Daniel Benavides Navarro | Language | JAVA |

|  |
| --- |
| Problem Description |
| Briefly describe the problems that you encountered. |
| Se presentaron errores de definición de datos importantes para resolver correctamente el ejercicio |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
| Proposal Description |
| Briefly describe the process improvements that you propose. |
| Para el caso de soluciones que busquen diferencias de valores de aceptación decimales , se debe definir el |
| numero de decimales para realizar los cálculos , para que al momento de verificar que cumpla no hallan |
| errores por decimales extra |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
| Other Notes and Comments |
| Note any other comments or observations that describe your experiences or improvement ideas. |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
|  |

Test Report Template

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Deivis Enrique Vergel Arenas | Date | 16/02/2015 |
| Program | ECOS | Program # | 4 |
| Instructor | Luis Daniel Benavides Navarro | Language | JAVA |

|  |  |
| --- | --- |
| Test Name/Number | CasosPropuesto /01 |
| Test Objective | la solución debe cumplir con los casos de prueba propuestos por el ejercicio |
|  |  |
| Test Description | Calcular los datos expuestos en la tabla 1 con los datos allí expuestos |
|  |  |
|  |  |
|  |  |
|  |  |
| Test Conditions | Cargar automáticamente los datos de la tabla 1 |
|  |  |
|  |  |
|  |  |
|  |  |
| Expected Results | Generar la salida esperada en la tabla 1 |
|  |  |
|  |  |
|  |  |
| Actual Results | Generara los datos de salida esperada en la tabla 1 |
|  |  |
|  |  |
|  |  |
|  |  |

**Size Counting Standard Template**

|  |  |  |  |
| --- | --- | --- | --- |
| Definition Name: | LOC java estandar | Language: | JAVA |
| Author: | DeivisVergel | Date: | 04/02/2015 |

|  |  |  |
| --- | --- | --- |
| **Count Type** | **Type** | **Comments** |
| Physical/Logical | logical |  |
| **Statement Type** | **Included** | **Comments** |
| Executable | si |  |
| Nonexecutable: |  |  |
| Declarations | Si, Nota 1 | Private String var1; |
| Compiler Directives | No, Nota 3 | Import package |
| Comments | No,Nota 2 | // /\* \*/ |
| Blank lines | no |  |
| Other elements |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
| **Clarifications** |  | **Examples/Cases** |
| Espacios en blanco | no |  |
| Inicios de deciciones ,ciclos , o metodos | si | Se incluyen los inicios de ciclo CASE, DO, ELSE, ENUM, FOR, IF, SWITCH, WHILE etc, el inicio debe estar en la misma línea “{” en caso contrario se contaran los dos como inicio |
| fin de decisiones o ciclos | no | No se contaran los finales de ciclo que estén solos en una línea así “}” |
| Sentencias multilineas | si | Un métodos o sentencia multilinea será contada individualmente |
| Clases Embebidas | no | Se debe crear una clase por archivo .java |
|  |  |  |
|  |  |  |
| Note 1 |  | Se identifica como atributo de una clase una declaración por línea , si son del mismo tipo se deberá hacer en una línea independiente |
| Note 2 |  | Se excluyen los comentarios realizados en una lineacompleta con los símbolos “//” y los comentarios multilinea con los símbolos “/\*” y “\*/”, y las líneas comentarías intermedias siempre que comiencen por el símbolo “\*” |
| Note 3 |  | No se incluyen las lineas de imports y package |
| Note |  |  |

Size Estimating Template

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Student | | Deivis Enrique Vergel Arenas | | | Date | | 26/02/2015 | |
| Program | | ECOS | | | Program # | | 5 | |
| Instructor | | Luis Daniel Benavides Navarro | | | Language | | JAVA | |
| Size Measure | |  |  | |  | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Estimated | | | | | | | | | | | |
| Base Parts |  | Base | |  | Deleted | |  | Modified | | |  | Added | |
| App |  | 0 | |  | 2 | |  | 2 | | |  | 20 | |
| MainView |  | 0 | |  | 0 | |  | 0 | | |  | 100 | |
| CalcularSimpsomRule |  | 0 | |  | 0 | |  | 0 | | |  | 145 | |
|  |  |  | |  |  | |  |  | | |  |  | |
| Total | B | | 0 | D | | 2 | M | | 2 | **BA** | | | 265 |

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Actual | | | | | | | | | | |
| Base Parts |  | Base | |  | Deleted | |  | Modified | |  | Added | |
| App |  |  | |  |  | |  |  | |  | 41 | |
| MainView |  |  | |  |  | |  |  | |  | 64 | |
| CalcularSimpsomRule |  |  | |  |  | |  |  | |  | 197 | |
|  |  |  | |  |  | |  |  | |  |  | |
| Total |  | | 0 |  | | 0 |  | | 0 |  | | 302 |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Estimated | | | | | | | |  | Actual | | |
| Parts Additions |  | Type |  | Items |  | Rel. Size | |  | Size\* |  | Size\* |  | Items |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |  |  |  |
| Total |  |  |  |  |  |  | PA | |  |  |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | |  | Estimated |  | Actual |
| Reused Parts | |  | Size |  | Size |
|  | |  |  |  |  |
|  | |  |  |  |  |
|  | |  |  |  |  |
|  | |  |  |  |  |
|  | |  |  |  |  |
|  | |  |  |  |  |
|  | |  |  |  |  |
| Total | R | |  |  |  |

Size Estimating Template

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Deivis Enrique Vergel Arenas | Program | JAVA |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROBE Calculation Worksheet (Added and Modified) |  | Size |  | Time |
| Added size (A): A = BA+PA |  | 316 |  |  |
| Estimated Proxy Size (E): E = BA+PA+M |  | 225 |  |  |
| PROBE estimating basis used: (A, B, C, or D) |  | D |  |  |
| Correlation: (R2) |  | 0.9111 |  |  |
| Regression Parameters: β0 Size and Time |  | -22.55 |  |  |
| Regression Parameters: β1 Size and Time |  | 1.7279 |  |  |
| Projected Added and Modified Size (P): P = β0size + β1size\*E |  | 644.429 |  |  |
| Estimated Total Size (T): T = P + B - D - M + R |  |  |  |  |
| Estimated Total New Reusable (NR): sum of \* items |  |  |  |  |
| Estimated Total Development Time: Time = β0time + β1time\*E |  |  |  |  |
| Prediction Range: Range |  |  |  |  |
| Upper Prediction Interval: UPI = P + Range |  |  |  |  |
| Lower Prediction Interval: LPI = P - Range |  |  |  |  |
| Prediction Interval Percent: |  |  |  |  |

**PSP2 Design Review Checklist**

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Deivis Enrique Vergel Arenas | Date | 26/02/2015 |
| Program | ECOS | Program # | 5 |
| Instructor | Luis Daniel Benavides Navarro | Language | JAVA |

|  |  |
| --- | --- |
| Purpose | To guide you in conducting an effective design review |
| General | * Review the entire program for each checklist category; do not attempt to review for more than one category at a time! * As you complete each review step, check off that item in the box at the right. * Complete the checklist for one program or program unit before reviewing the next. |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Complete | Verify that the design covers all of the applicable requirements.   * All specified outputs are produced. * All needed inputs are furnished. * All required includes are stated. | x | x | x |  |
| External Limits | Where the design assumes or relies upon external limits, determine if behavior is correct at nominal values, at limits, and beyond limits. | x |  |  |  |
| Logic | * Verify that program sequencing is proper.   Stacks, lists, and so on are in the proper order.  Recursion unwinds properly.   * Verify that all loops are properly initiated, incremented, and terminated. * Examine each conditional statement and verify all cases. | x | x | x |  |
| Internal Limits | Where the design assumes or relies upon internal limits, determine if behavior is correct at nominal values, at limits, and beyond limits. | x |  |  |  |
| Special Cases | * Check all special cases. * Ensure proper operation with empty, full, minimum, maximum, negative, and ero values for all variables. * Protect against out-of-limits, overflow, and underflow conditions. * Ensure “impossible” conditions are absolutely impossible. * Handle all possible incorrect or error conditions. | x | x | x | x |
| Functional Use | * Verify that all functions, procedures, or methods are fully understood and properly used. * Verify that all externally referenced abstractions are precisely defined. | x | x |  |  |
| System Considerations | * Verify that the program does not cause system limits to be exceeded. * Verify that all security-sensitive data are from trusted sources. * Verify that all safety conditions conform to the safety specifications. | x | x | x |  |
| Names | Verify that   * all special names are clear, defined, and authenticated * the scopes of all variables and parameters are self-evident or defined * all named items are used within their declared scopes | x | x | x |  |
| Standards | Ensure that the design conforms to all applicable design standards. | x |  |  |  |

**Code Review Checklist**

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Deivis Enrique Vergel Arenas | Date | 26/02/2015 |
| Program | ECOS | Program # | 5 |
| Instructor | Luis Daniel Benavides Navarro | Language | JAVA |

|  |  |
| --- | --- |
| Purpose | To guide you in conducting an effective code review |
| General | * Review the entire program for each checklist category; do not attempt to review for more than one category at a time! * As you complete each review step, check off that item in the box at the right. * Complete the checklist for one program or program unit before reviewing the next. |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Complete | Verify that the code covers all of the design. | x |  |  |  |
| Includes | Verify that the includes are complete. | x |  |  |  |
| Initialization | Check variable and parameter initialization.   * at program initiation * at start of every loop * at class/function/procedure entry | x | x | x |  |
| Calls | Check function call formats.   * pointers * parameters * use of ‘&’ | x | x | x |  |
| Names | Check name spelling and use.   * Is it consistent? * Is it within the declared scope? * Do all structures and classes use ‘.’ reference? | x | x | x |  |
| Strings | Check that all strings are   * identified by pointers * terminated by NULL | x | x |  |  |
| Pointers | Check that all   * pointers are initialized NULL * pointers are deleted only after new * new pointers are always deleted after use | x | x | x |  |
| Output Format | Check the output format.   * Line stepping is proper. * Spacing is proper. | x | x |  |  |
| () Pairs | Ensure that () are proper and matched. | x |  |  |  |
| Logic Operators | * Verify the proper use of ==, =, ||, and so on. * Check every logic function for (). | x | x |  |  |
| Line-by-line check | Check every line of code for   * instruction syntax * proper punctuation | x | x |  |  |
| Standards | Ensure that the code conforms to the coding standards. | x |  |  |  |
| File Open and Close | Verify that all files are   * properly declared * opened * closed | x | x | x |  |